Quality Management

## Definition of Done

## Functionality Suitability

### Functional Correctness

#### Condition

- User purchasing product flow works as per describe without fault (user add product to cart, user gets to checkout, user insert payment information, transaction success, sales record gets saved, appropriate amounts gets deducted, email transaction information to end user). If a user refunds, the transaction must be reverted and logged.

- Administrators’ product flow works without fault (admin logs in, admin adds/delete/edit product  information,  changes  are  reflected  to  end  users,  changes  are  saved  and reversible). Data export must allow .csv, .xlxs formats. Separate process node must be created specifically for data extraction purposes. Extract operations must be run from the analytics database, not the main database.

#### Metrics

- Manual UI, UX, Workflow testing by QA, QC team.

#### Threshold

- All end user UI, UX, Functional tests must allow less than 5% failure. All administrator UI, UX, functional tests must allow less than 5% failure rate, per industry standard

### Functional Appropriateness

#### Condition

- Allow users to perform buying transactions, account creation

- Allow administrators to manage products (viewing, adding, removing, editing) and users (viewing, adding, removing, editing)

#### Metrics

- Performing existing workflow on new system.

#### Threshold

- Able to complete the core existing operations of Top Deal Auto’s existing system

- Able to match 95% of other additional functionalities

## Performance Efficiency

### Time Behaviour

#### Condition

- Low latency of content delivery to users globally. Administrator tasks completed with minimal delay. Transactions completed, reflected with low latency

#### Metrics

- Lambda Speed Benchmarks on client side, AWS CloudWatch on server, network side

#### Threshold

- Content Delivery: 10ms response time maximum for core regions (Oceania, Asia Pacific), 50ms response time maximum for other regions (East Asia, Europe, US)

- Transactional Speed: All transactions must be updated, reflected on the main database within maximum 10 ms. Content must be synced in real time (maximum delay 10ms).

- Administrator tasks: Insert, delete, update operations must take maximum 10ms. Read operation takes a maximum of 5ms.

### Resource Utilization

#### Condition

- No single server allowed to exceed the required functional resources. Automatically scale and notify admins when such cases occur.

- Network traffic in a region must be distributed evenly between servers in the same region.

- Each region must have a master database for both Read/Write operations, a read replica for only read operations. More traffic must be routed to the Read Replica.

#### Metrics

- Scripted test events with AWS Lambda, notifications with CloudWatch, SNS

#### Threshold

- Server: 70% CPU, 80% RAM Utilization

- Network: Even distribution between all servers in the same region

- Database: 70% read request to Read Replica, 30% read request to main database, 100% write request to main database.

### Capacity

#### Condition

- Enough server and network scales to match resource utilization while minimizing cost

#### Metrics

- AWS Advisor

- AWS configuration

- AWS Health check

#### Threshold

- Server: Minimum 1 per region, Maximum 5 per region

- Database: Minimum 1 main database, 1 read replica per region. Maximum 1 main database, 5 read replica per region

- Block store: Move items from S3 basic to S3 Glacier after 60 days of no access

## Usability

### User interface aesthetics

#### Condition

- Visually appealing design consistent with brand, adhering to modern standards.

#### Metrics

- User surveys and expert design standard reviews.

#### Threshold

- User satisfaction rating for visual appeal (≥ 4 out of 5), adherence to design standards (compliance rate ≥ 90%).

### User error protection

#### Condition

- The website prevents user errors and provides clear recovery options.

#### Metrics

- Tracking user errors during testing and collecting user feedback.

#### Threshold

- Number of user errors encountered (reduction by ≥ 50% from initial tests), user ratings for error messages' clarity and helpfulness (≥ 4 out of 5).

## Reliability

### Fault Tolerance

#### Condition

- The website remains operational and minimizes data loss in the event of errors or failures.

#### Metrics

- Error Impact: Monitor and categorize the impact of errors through error logging and user feedback.

- System Downtime: Use server monitoring tools to track uptime and downtime.

- Data Loss Instances: Implement logging mechanisms to track any instances of data loss and measure against the total number of errors.

#### Threshold

- Error Impact Severity: Less than 10% of errors should significantly impact user experience.

- System Downtime: System should have an uptime of 99.5% or higher.

- Data Loss Instances: Data loss should occur in less than 0.1% of all system errors.

### Recoverability

#### Condition

- The website can recover quickly and completely after a failure, restoring all necessary data and functionality.

#### Metrics

- Recovery Time: Measure the actual recovery time in response to different types of failures during testing.

- Data Recovery Point: Use data backup and restore tests to ensure that data can be recovered to the desired point.

- Recovery Success: Track and analyze the success rate of recovery processes during testing and real incidents.

#### Threshold

- Recovery Time Objective (RTO): The system should be able to recover from any failure within 2 hours.

- Recovery Point Objective (RPO): Data should be recoverable to a state no more than 30 minutes prior to the failure.

- Recovery Success Rate: At least 98% of recovery attempts should be successful.

## Security

### Confidentiality

Ensures that information is accessible only to those authorized to have access.

#### Condition

- User data and sensitive information are protected from unauthorized access.

#### Metrics

- Security Audits and Penetration Testing: Regular audits and penetration tests to check for vulnerabilities.

- Encryption Verification: Regular checks to ensure encryption protocols are up-to-date.

- Access Control Monitoring: Continuous monitoring and logging of access to sensitive data, with periodic reviews.

#### Threshold

- Incidents of unauthorized data access: Zero incidents.

- Encryption strength: Use of industry-standard encryption protocols (e.g., TLS 1.3 for data in transit).

- Access control compliance rate: ≥ 98% compliance with access control policies.

### Integrity

#### Condition

- Data is protected against unauthorized modifications, ensuring its accuracy and reliability.

#### Metrics

- Integrity Checks: Regularly scheduled integrity checks using checksums or cryptographic hashes.

- System Audit Logs: Implement and monitor system audit logs to track changes and access to data.

- Incident Reporting and Analysis: Immediate investigation and reporting of any integrity-related incidents.

#### Threshold

- Data alteration incidents: Zero unauthorized alterations.

- Checksum or Hash Verification Success Rate: ≥ 99% success rate in verifying data integrity.

- System audit log accuracy: 100% accuracy in recording data transactions.

## Portability

### Adaptability

#### Condition

- The website is fully functional and responsive on a wide range of popular web browsers, operating systems, and electronic devices.

#### Metrics

- Conduct comprehensive testing across multiple environments, including different combinations of operating systems, web browsers, and device types.

- Performance and responsiveness are evaluated through a series of practical tests to ensure compatibility and efficiency in each environment.

#### Threshold

- Operating Systems: Demonstrates seamless functionality and maintains performance standards on Windows, Linux, and MacOS.

- Electronic Devices: Achieves optimal responsiveness and maintains performance on Desktops, Laptops, Smartphones, and Tablets.

Team Discussion

| Member | Decision Explanation |
| --- | --- |
| Pham Duc Linh | I fully support the team's Definition of Done (DoD) document for our project. The criteria outlined are thorough and provide a clear framework for assessing the quality and completeness of our deliverables. This document will be a valuable guideline for our future development efforts, ensuring consistency and reliability in our work. |
| Nguyen Thanh Dat | I'm completely on board with our team's Definition of Done (DoD) for the project. It's really impressive how detailed and thought-out the criteria are. They lay down a solid foundation for evaluating our work, making sure that everything we deliver is up to the high standards we're aiming for. This DoD isn't just a set of guidelines; it's like a roadmap that will steer us in the right direction throughout the development process. It's reassuring to know that we have such a comprehensive framework in place. It’ll help us stay on track, maintain consistency, and ensure that every aspect of our project is of top-notch quality. I'm really excited to see how this DoD will positively impact our workflow and final outputs. Great job, team! Let's keep this momentum going and create something we're all proud of. |
| Pham Anh Vu | I have some skepticisms when it comes to the definition of done that we ended up with, especially when it comes to the capacity and utilization metrics. The utilization metrics in my opinion needs to be higher, as the current level, when scaled globally under high usage events (i.e. Sales) can exponentially increase the number of resources, and in turn, the price. I think increasing the utilization and reducing the performance requirements will be more financially beneficial in the long run. Another point to add, having 1 server per region is a bit overkill, as a region’s server(s) is fully capable of handling load from another region with minimal performance latency. And the case of multiple regions failing at the same time is while technically possible, not really probable, so accounting for this is unnecessary. |
| Tran Tuan Nam | Overall I am on board with the team’s DoD for this project. The document has defined and elaborate in detail every aspect for the completion of this project. I strongly believe that should the final result satisfy all of the criteria mentioned in this document, our work should be able to solve all of the customer’s requirements in good quality. However, the metric for resource utilization should be a bit more strict since I can tell that the server can still run efficiently with less resources than what was stated in this document. |
| Phung Xuan Tung | I agree with the Definition of Done for this project, as it covers the essential aspects of functionality, performance, resource utilization, and usability. The conditions, metrics, and measurements are clear and reasonable, and they align with the project goals and user expectations. However, I think the capacity could be improved in some areas. The minimum and maximum number of servers per region could be adjusted based on the expected traffic and demand. For example, if the traffic is low in a region, one server might be enough, but if the traffic is high, five servers might not be sufficient. A dynamic scaling strategy could be implemented to optimize the server capacity and cost. Also, the ratio of read and write requests to the main database and the read replica could be fine-tuned based on the actual usage patterns. For example, if the read requests are more frequent than the write requests, the read replica could handle more than 70% of the read requests, reducing the load on the main database. A load balancing mechanism could be applied to distribute the requests evenly among the available databases. |
| Team Final Agreement |  |
| - The team broadly agrees on the Definition of Done (DoD), valuing its thoroughness and comprehensive framework. - However, there are concerns about capacity, utilization metrics, and server distribution, suggesting possible revisions for efficiency and cost-effectiveness. - Despite these concerns, the overall sentiment towards the DoD is positive, with a willingness to adapt based on practical considerations. |  |