## Slide 1: Top Deal Auto Website Development
Prestige K/DA
Pham Duc Linh
Nguyen Thanh Dat
Pham Anh Vu
Tran Tuan Nam
Phung Xuan Tung

## Slide 2: Industry Background
Market Trends:
- The automotive industry is increasingly reliant on online platforms for sales and services.
- Customers expect easy access to information and services, driving the demand for robust online presences from dealerships.
Competitive Differentiation:
- Top Deal Auto's website will stand out with intuitive navigation and personalized services.
- Transparency, trustworthiness, and user-centric design will set it apart from competitors, fostering customer loyalty.

## Slide 3: Company Background
Established in the 1970s by Bill Joyce and partners, Top Deal Auto overcame initial market challenges with a transformative TV showcase in 1978.
Recognized as the preferred car supplier for local businesses and government agencies, solidifying its position in the automotive market.
Under new leadership from the next generation, the current project demonstrates Top Deal Auto's commitment to adapting and thriving in the evolving automotive landscape.

## Slide 4: Project Objectives
Re-design and Optimize Online Presence: Develop a more professional and responsive website to enhance Top Deal Auto's online visibility and user experience.
Scalability for Market Expansion: Meet the increasing demand for services locally and extend reach to interstate markets through an improved online platform.
Enhance User Interface: Create an intuitive and user-friendly interface to ensure seamless navigation for potential buyers visiting the website.
Implement Comprehensive Car Catalogue: Develop and integrate a detailed car catalogue that allows for easy browsing and search functionalities, catering to user preferences and requirements.
Facilitate Trading Activities: Enable users to initiate and manage their trading activities directly through the website, providing a robust user-driven experience.
Ensure Multi-Device Compatibility: Design the website to be accessible across various devices and platforms, ensuring a consistent user experience regardless of access point.

## Slide 5: Project Overview
Key features
  User-friendly and attractive online presence
  Responsive, modern design
  Allow online purchases
  Allow inventory and logistic management
  Security features
  Scale seamlessly along with the business

## Slide 6: Risks
Technical Risks:
  Integration challenges with existing systems (e.g., inventory management, payment gateways).
  Scalability issues, especially during peak traffic times.
  Security vulnerabilities leading to data breaches or fraud.
  Compatibility issues across different devices and browsers.
Market Risks:
  Fluctuating demand for cars, influenced by economic conditions and consumer preferences.
  Competition from established car dealerships and online platforms.
  Regulatory changes impacting the automotive industry (e.g., emission standards, tariffs).

## Slide 7: Project Timeline
30/03
Sprint 1
Graphical interface with product viewing functionalities for users, Inventory management
15/05
Sprint 2
user transaction handling and logistic.
01/07
Sprint 3
advanced user transaction handling and customer support.
15/08
Sprint 4
Testing user’s and iterate on feedbacks

## Slide 8: Quality Management (DoD)
Functionality Suitability: ensure the functional correctness of user purchasing and administrator product management flows, with a maximum 5% failure rate in UI, UX, and functional tests, while also allowing core operations of the existing system to be completed and matching 95% of additional functionalities.
Performance Efficiency: maintain low-latency content delivery globally, with specific response time thresholds for content delivery, transactions, and administrator tasks, along with efficient resource utilization, even distribution of network traffic, and scalable capacity, all monitored and managed through AWS services, while adhering to defined thresholds.
Usability: visually appealing, consistent with the brand and modern standards, user satisfaction rating of ≥ 4 out of 5, compliance rate of ≥ 90%, reducing the number of user errors by ≥ 50%, and maintaining user ratings for error messages of ≥ 4 out of 5.
Reliability:
Security:
Portability:

## Slide 9: Team Expertise
Name | Roles | Experiences | Certificates
Pham Anh Vu | Solutions, IT Architect | Specializes in AWS and Azure, with 8 years of experience in deploying scalable cloud solutions. Known for optimizing cloud costs and implementing serverless technologies, he has led the cloud migration of high-traffic platforms, showcasing his capability to manage demanding cloud environments. | AWS SAA-C03
Pham Duc Linh | Product Owner - BA | With a background in product management and a keen eye for market trends, Linh has 4 years of experience in aligning project goals with customer needs. He excels in roadmap planning and stakeholder communication, ensuring projects are customer-focused and market-driven. | 
Nguyen Thanh Dat | Project Manager - Scrum Master | Certified Scrum Master with 5 years of experience in fostering Agile environments. Skilled in enhancing team productivity and removing project impediments. | 
Phung Xuan Tung | Lead Developer (FE) | 6 years of experience in front-end development, skilled in React and responsive design | 
Tran Tuan Nam | Lead Developer (BE) | 5 years in back-end development, specializes in Node.js and database management |